Final Year Project – Meeting 7

Meeting Details

- Meeting Number: 7

- Date: 24 April 2026

- Duration: 1 Hour

- Mode: Offline

Discussion Summary

We demonstrated our progress on motion detection. We showed how we are detecting whether a person is in motion or idle using ESP32 with the help of Espectre.

We also presented our CNN models trained on two datasets:

- UT-HAR dataset

- Ariyel dataset

Both datasets are based on WiFi CSI. We explained the dataset structure and how we trained the models.

Suggestions / Improvements Given

We were told that for complex activity detection, WiFi CSI can be used to capture micro-level activities. Based on this, we can move towards a multimodal approach.

We were advised that:

- For short duration activities, RSSI (signal strength) can be used

- For long duration activities, WiFi CSI is more suitable

We were asked to refer to a fall detection study (Springer link shared) to understand how such systems are designed.

We were suggested to explore the use of Sync LSTM for better modeling of temporal data.

The mentor also mentioned the importance of understanding and handling the data association problem.

Decisions Made

We decided to move towards combining multiple data sources (multimodality), especially WiFi CSI and wearable sensors.

We agreed to explore fall detection as a use case to better understand activity recognition.

Work Assigned / Next Steps

- Fall Detection using Wearable + WiFi CSI
We will collect data using:

  - Smartphone (wearable sensors)

  - WiFi CSI

We will record both simultaneously and share the collected data with the model development team.
The model team will use this data to build and train a model.

From this, we aim to understand:

  - How to differentiate between sign and general activity

  - Whether WiFi CSI alone is sufficient or not

- Recording Sign, Activity, and Idle States

We will record data for three cases:

  - Signing

  - General activity

  - Idle

This will help us build a system that can identify whether a person is:

  - Signing

  - Performing some activity

  - Idle

Issues / Challenges Discussed

We need to handle:

- Differentiating between similar activities and signs

- Data association between multiple sensors

- Deciding whether a single modality (WiFi CSI) is enough or multimodality is required